Instructor:

Eng. Rasheed Aldhaferi

Made By:

Mohammed Alsamawi

Aiham Alhalmi

Habib Sabri

Apartment Management System

Work Breakdown Structure (WBS)

Document

Work Break-Down Document (WBS):

| WBS Code | Work Package Title (Level 3) | Work Package Scope & Deliverable Description | Owner / Lead |
| --- | --- | --- | --- |
| 1.0 | APARTMENT MANAGEMENT SYSTEM PROJECT -- COMPLETE SCOPE |  |  |
| 1.1 | 1.1 Project Initiation Documents |  |  |
| 1.1.1 | Project Idea & Problem Statement | Formulate core problem statement (manual rent paper records, lost maintenance logs, uncoordinated packages) and define local offline database value proposition. | Mohammed Alsamawi |
| 1.1.2 | Team Charter & Work Rules | Establish official communication channels (Daily: WhatsApp, Weekly: Face-to-Face), GitHub version control protocol, and 2-lead responsibility split. | Mohammed / Aiham |
| 1.1.3 | Project Charter Document | Draft formal charter defining project authorization, sponsor approval, constraints, initial risks, and success criteria. | Mohammed Alsamawi |
| 1.1.4 | Business Case Document | Detail economic and operational justification, current problem analysis, proposed local desktop solution, and cost-benefit alignment. | Mohammed Alsamawi |
| 1.2 | 1.2 Stakeholder & Scope Management |  |  |
| 1.2.1 | Stakeholder Register | Identify internal stakeholders (Instructor Eng. Rasheed Aldhaferi, PM Mohammed Alsamawi, Ops Lead Aiham Alhalmi, Team Member Habib Sabri) and external end users (Building Managers/Owners). Detail interest, power, and communication needs. | Mohammed Alsamawi |
| 1.2.2 | System Boundary Definition | Formally document strict offline boundaries: enforce local SQLite execution and explicitly reject online payment gateways, cloud sync, and mobile apps. | Mohammed Alsamawi |
| 1.2.3 | Project Scope Statement | Prepare official Scope Statement detailing product description, project deliverables, acceptance criteria, assumptions, and constraints. | Mohammed Alsamawi |
| 1.3 | 1.3 Project Baseline Planning |  |  |
| 1.3.1 | Work Breakdown Structure (WBS) | Decompose total project scope into 3-level hierarchical structure with full dictionary and 100% rule compliance. | Mohammed Alsamawi |
| 1.3.2 | Project Milestone Plan | Define 8+ realistic project milestones, planned dates, owners, expected results, and status tracking criteria. | Aiham Alhalmi |
| 1.3.3 | RACI Responsibility Matrix | Construct RACI matrix mapping all WBS work packages across team members and instructor, enforcing single Accountable ownership per item. | Aiham Alhalmi |
| 1.3.4 | Project Risk Register | Identify 6+ technical and management risks (e.g., GitHub merge conflicts, local database corruption, scope creep) with probability, impact, and mitigations. | Aiham Alhalmi |
| 1.3.5 | Project Communication Plan | Define formal communication matrix specifying 8+ communication activities, channels (WhatsApp/Face-to-Face), frequency, and participants. | Aiham Alhalmi |
| 1.4 | 1.4 Software System Architecture & Implementation (Offline Desktop Target) |  |  |
| 1.4.1 | Occupancy Management Module | Develop desktop UI and logic for building unit mapping, tenant assignment, and real-time status tracking (Occupied, Vacant, Under Maintenance). | Full Team / Technical |
| 1.4.2 | Rent & Payment Module (PaymentRecord) | Implement local rent calculation, full/partial payment logging, receipt generation, and overdue balance tracking without external payment gateways. | Full Team / Technical |
| 1.4.3 | Maintenance Logging Module (Issue) | Create repair request logging interface, priority assignment, repair cost tracking, and maintenance status resolution workflow. | Full Team / Technical |
| 1.4.4 | Package Receiving Module (Parcel) | Design parcel arrival logging (tenant name, timestamp, carrier) and tenant pickup confirmation logging (<1 min transaction operational efficiency). | Full Team / Technical |
| 1.4.5 | Offline SQLite Database Layer | Build local embedded SQLite database schema (Tenant, Apartment, PaymentRecord, Issue, Parcel), transaction rollbacks, and automated local backup utility. | Full Team / Technical |
| 1.5 | 1.5 Project Control, Quality & Change Management |  |  |
| 1.5.1 | Quality Plan & Document Checklist | Establish quality checklist verifying consistency across all project artifacts (naming, objectives, scope alignment, formatting). | Aiham Alhalmi |
| 1.5.2 | Issue Log Management | Maintain live issue log capturing 3+ real/simulated operational issues, priority, impact, owner, and resolution actions. | Aiham Alhalmi |
| 1.5.3 | Change Control System & Change Log | Implement formal Change Request forms and Change Log to evaluate, approve, or defer scope modification requests via unanimous team vote. | Aiham Alhalmi |
| 1.5.4 | Midterm Portfolio & Evaluation Guide | Compile and format all 15 required midterm project deliverables into an organized folder, verified against Midterm Evaluation Guide criteria. | Aiham / Mohammed |
| 1.6 | 1.6 Agile Framework & Project Closure |  |  |
| 1.6.1 | Product Vision & Product Backlog | Define Product Goal and structure Product Backlog into Epics, Features, User Stories, and formal Acceptance Criteria (DoR & DoD). | Mohammed Alsamawi |
| 1.6.2 | Sprint Planning & Execution | Formulate Sprint Goal, Sprint Backlog, Task Board, Burndown Chart, and simulate Sprint Review and Retrospective events. | Aiham Alhalmi |
| 1.6.3 | Final Integrated Project Portfolio | Assemble complete semester project portfolio containing all initiation, planning, execution, control, and software artifacts. | Full Team |
| 1.6.4 | Final Presentation & Project Defense | Prepare final slide deck, conduct team presentation rehearsal, and defend project decisions before course instructor Eng. Rasheed Aldhaferi. | Full Team |