# Person 1 — Updated Remaining SRS Work

## 1. Purpose of this updated plan

This plan replaces the previous Person 1 plan. It includes only the work that remains after the following baseline decisions were completed:

| Baseline decision | Final decision |
| --- | --- |
| Tenant access | Tenants will not access AMS. They are indirect beneficiaries. |
| Maintenance states | Open, In Progress, Resolved, and Cancelled. |
| Database technology | Microsoft SQL Server. |
| Room modeling | Rooms are descriptive fields, not separate entities. |
| Tenant history | Previous tenant records remain in the database. |
| Rent periods | Rent is monthly, due at the beginning of each month, historical rent is preserved, multiple payments are allowed, partial payments are recorded, and overpayments are registered. |
| User roles | Only two roles: Apartment Manager and Apartment Owner. |
| Requirement numbering | Keep the existing ID style, such as NFR-001. |
| Terminology | Use Apartment, Issue, Package, Owner, and Manager consistently. Owner and Manager are distinct roles/entities in the system model. |

## 2. What is already decided and should not be reopened

Person 1 should not spend additional time deciding the following items:

- Whether tenants can log in. They cannot.

- Whether Operations Staff is a system role. It is not one of the two final roles.

- Whether rooms require a separate entity. They do not; rooms are descriptive fields.

- Whether historical tenants should remain. They must remain.

- Whether rent supports multiple or partial payments. It does.

- Whether overpayments should be recorded. They should be recorded.

- Whether rent is monthly. It is monthly.

- Whether the database is Microsoft SQL Server. It is.

- Whether the existing requirement numbering style should be replaced. It should remain consistent.

Person 1 should only clarify details that are necessary to implement these decisions, such as the exact fields, validation rules, status transitions, and relationships.

## 3. Main remaining deliverables

Person 1 must complete these deliverables:

- Update the current SRS to reflect the baseline decisions.

- Correct the user classes, actors, roles, and permissions.

- Correct the maintenance-state rules and data values.

- Replace generic database references with Microsoft SQL Server.

- Correct room requirements so rooms are descriptive fields.

- Add a proper historical tenant-assignment model without creating a Room entity.

- Add a monthly rent-period and historical-rent model.

- Define multiple payments, partial payments, and overpayments.

- Standardize Apartment, Issue, Package, Owner, and Manager terminology.

- Complete the requirement register and traceability links.

- Complete user stories and acceptance criteria for changed behavior.

- Add the required SRS appendices and revision history.

- Create the logical data model, ERD, and data dictionary.

- Add cross-references to Person 2’s architecture and UI artifacts after they are available.

# Part A — Immediate corrections to the current SRS

## 4. Correct the user classes and actors

### Current problem

The current SRS includes:

- Building Manager

- Building Owner

- Operations Staff

- Apartment Tenant

The baseline now allows only two AMS roles: Apartment Manager and Apartment Owner. Tenants do not access AMS, and Operations Staff is not a role.

### Required changes

Update the following sections:

- Project Idea – Target Users

- Chapter 1 – Intended Audience

- Chapter 2 – User Classes and Characteristics

- Functional requirement sources and actors

- User stories

- Use case diagram description

- Detailed use cases

- Data requirements for Users and Roles

- Business rules

- Interface requirements

- Any role-permission references

### Final user/role model

Use the following structure:

| Person or role | AMS access | Responsibility |
| --- | --- | --- |
| Apartment Owner | Yes | Administrative oversight, user control, backup/restore, financial and operational review |
| Apartment Manager | Yes | Daily apartment, tenant, payment, issue, and package operations |
| Tenant | No | Indirect beneficiary; information is recorded by the Manager |

Remove Operations Staff as a system actor unless the project owner explicitly changes the baseline.

### Required wording correction

Replace wording such as “tenant or manager creates an issue” with wording such as:

The Apartment Manager records an issue reported by a tenant.

Tenants may be mentioned as the source of information, but they must not be shown as logging in, operating screens, or initiating AMS use cases.

## 5. Correct maintenance states

### Current problem

The current SRS contains conflicting maintenance status definitions:

- The feature description says Open → In Progress → Resolved.

- The state diagram includes Open, Assigned, In Progress, Resolved, and Cancelled.

- The baseline says the final states are Open, In Progress, Resolved, and Cancelled.

- The Issues data table currently omits Cancelled.

### Final state model

Use exactly these four states:

Open → In Progress → Resolved

└──────────────→ Cancelled

The final permitted transitions should be explicitly defined. A recommended set is:

| From | To | Condition |
| --- | --- | --- |
| Open | In Progress | Manager begins handling the issue |
| Open | Cancelled | Manager cancels the issue with a reason |
| In Progress | Resolved | Manager records resolution notes |
| In Progress | Cancelled | Manager cancels the issue with a reason |
| Resolved | Open | Only if reopening is required; require a reopening reason |

If reopening is not required, do not show a Resolved → Open transition.

### Update these locations

- Main Features table

- FR-014

- FR-015

- BR-008

- BR-009

- Issues data table

- UC-003

- Acceptance criteria for maintenance

- State diagram description

- State diagram labels

- User stories related to issue handling

- Glossary definition of Issue Status

### Required Issue fields

At minimum, define:

- IssueID

- ApartmentID

- ReportedBy or reporting source

- Description

- Category

- Priority

- Status

- CreatedAt

- UpdatedAt

- ResolvedAt

- CancelledAt

- ResolutionNotes

- CancellationReason

- ReopeningReason, if reopening is supported

## 6. Replace generic database wording with Microsoft SQL Server

### Current problem

The current SRS repeatedly uses wording such as “local Database database.” This is unclear and grammatically incorrect.

### Required changes

Replace generic wording with a consistent phrase such as:

Microsoft SQL Server database hosted in the approved local environment.

Update:

- Project Perspective

- Operating Environment

- Design and Implementation Constraints

- FR-020

- IR-006

- IR-008 where backup files are mentioned

- NFR-011

- DR-001

- DR-002

- DR-004

- DR-005

- Sequence diagram description

- References

- Data requirements introduction

- Architecture references received from Person 2

### SQL Server details to document

Person 1 should record the agreed implementation assumptions:

- SQL Server edition or local deployment approach, if already selected.

- Database name.

- Authentication approach: Windows authentication, SQL authentication, or both.

- Whether SQL Server runs on the same computer or on an approved local server.

- Backup file format, likely .bak if this is the selected method.

- Restore permissions.

- Transaction behavior.

- Database connection behavior when SQL Server is unavailable.

If the edition or deployment location is not yet selected, add it to the issues list instead of inventing a value.

# Part B — Data-model work based on the baseline

## 7. Model rooms as descriptive fields

### Current problem

FR-002 says that the Manager can define rooms and room labels, but the baseline says rooms are only descriptive fields.

### Required decision implementation

Do not create a separate Room entity or Room table.

Instead, represent room information using apartment-level descriptive fields. Depending on the intended behavior, use fields such as:

- RoomDescription

- RoomCount

- RoomLabels or RoomLayoutDescription

- OccupancyCapacity

The final design should state whether room labels are stored as one text field or separate columns. Since rooms are descriptive rather than individually managed, use a text-based description or structured text field rather than a RoomID foreign key.

### Required updates

- Revise FR-002 so it does not imply individual Room records.

- Update the Apartments data table.

- Remove any future Room entity from the data model.

- Update the ERD so there is no Room entity.

- Update the data dictionary.

- Update the apartment wireframe field list after receiving Person 2’s screen design.

- Update the acceptance criterion for apartment setup.

## 8. Preserve previous tenant records

### Current problem

The existing Tenant table stores one ApartmentID directly on the tenant record. That is insufficient if previous tenant records must remain and a tenant can move between apartments over time.

### Required model

Keep the Tenant entity for the person’s permanent identity and create a separate assignment/history entity:

Tenant

- TenantID (PK)

- FullName

- Phone

- NationalID

- Status

TenantApartmentAssignment

- AssignmentID (PK)

- TenantID (FK)

- ApartmentID (FK)

- MoveInDate

- MoveOutDate (nullable)

- AssignmentStatus

Do not create a RoomID because rooms are descriptive fields only.

### Business rules

Add rules such as:

- A historical tenant assignment must not be deleted when a tenant moves out.

- A current assignment has a null MoveOutDate or an agreed active status.

- A tenant may have only one active apartment assignment at a time, if this remains the agreed policy.

- A closed assignment must preserve its move-in and move-out dates.

- A previous tenant must remain searchable in historical records.

- A previous tenant must not appear as an active occupant after move-out.

- Occupancy status must be recalculated when an assignment starts or ends.

### Required updates

- Tenant data table

- Apartments data table

- FR-004 and FR-005

- BR-002 and BR-003

- UC-001

- Acceptance criteria for tenant registration and move-out

- ERD

- Data dictionary

- Search/filter requirements

## 9. Add monthly rent-period and historical-rent modeling

### Current problem

The current SRS has MonthlyRent on Apartments and a text RentPeriod on PaymentRecords, but the baseline requires historical rent records, monthly periods, multiple payments, partial payments, and overpayments.

### Required entities

Add a RentPeriod or RentCharge entity. A suitable structure is:

RentPeriod

- RentPeriodID (PK)

- ApartmentID (FK)

- PeriodMonth

- PeriodYear

- DueDate

- ExpectedAmount

- TotalPaid

- Balance

- Status

- CreatedAt

Add a historical rent configuration entity if rent values can change over time:

RentConfiguration

- RentConfigurationID (PK)

- ApartmentID (FK)

- EffectiveFrom

- EffectiveTo (nullable)

- MonthlyAmount

- ChangeReason

PaymentRecord should reference the relevant RentPeriod:

PaymentRecord

- PaymentID (PK)

- RentPeriodID (FK)

- TenantID (FK)

- ApartmentID (FK)

- Amount

- PaymentDate

- Method

- ReceiptReference

- Status

The exact entity naming can differ, but the behavior must be represented.

### Monthly rent rules

Add explicit rules:

- Each rent period covers one calendar month.

- The due date is the first day of the applicable month unless the owner-approved policy states otherwise.

- Historical rent values must remain unchanged after a new rent amount becomes effective.

- A rent period must identify the apartment and month/year.

- The system must prevent duplicate rent periods for the same apartment and month/year.

- Multiple payment records may be linked to one rent period.

- Partial payments are stored individually and reduce the remaining balance.

- An overpayment is accepted and registered rather than silently rejected.

- The system must define whether an overpayment becomes a credit, is displayed separately, or is applied to a future period.

- Payment status must be calculated from expected amount, total payments, due date, and any overpayment.

### Required overpayment decision

The baseline says overpayment should be registered, but the SRS still needs one operational rule:

- Is the excess amount stored as a credit for the tenant?

- Is it shown as an overpayment balance?

- Is it automatically applied to the next month?

- Does the Manager decide how it is handled?

Record the chosen rule in the decision log and then update the requirements, business rules, data dictionary, and acceptance criteria.

### Required payment statuses

The SRS should distinguish between payment status and rent-period status. For example:

- PaymentRecord status: Recorded, Corrected, or Voided.

- RentPeriod status: Unpaid, Partial, Paid, Overdue, or Overpaid.

Do not use one status field for two different concepts unless the project explicitly chooses that approach.

# Part C — Requirements and terminology updates

## 10. Standardize terminology

Use these terms throughout the document:

| Use this term | Avoid inconsistent alternatives |
| --- | --- |
| Apartment | Unit, unless “unit” is explicitly defined as a synonym |
| Issue | Maintenance request, problem, or ticket unless defined |
| Package | Parcel, unless the glossary states that Parcel is an approved synonym |
| Apartment Owner | Building Owner, if Apartment Owner is the approved role name |
| Apartment Manager | Building Manager, if Apartment Manager is the approved role name |
| Microsoft SQL Server | Database, local Database database |

The current SRS uses “parcel” extensively. Replace it with “package” in headings, requirements, user stories, use cases, data tables, captions, and cross-references, or define Parcel as an official synonym and use one term consistently. The baseline indicates that Package should be the preferred term.

## 11. Update user stories

Review the existing stories and revise them to match the baseline.

### Stories that need revision

- Stories referring to tenants as system users must be rewritten so the Manager records tenant information or tenant-reported issues.

- Stories referring to Operations Staff must be assigned to the Apartment Manager or removed.

- Package stories should use Package rather than Parcel.

- Payment stories must mention monthly rent periods, partial payments, multiple payments, historical rent, and overpayments.

- Tenant stories must preserve previous tenant history.

- Issue stories must use the four final maintenance states.

### Stories that should be added or expanded

Add stories for:

- Recording a tenant move-out while preserving historical records.

- Viewing previous tenants for an apartment.

- Creating a monthly rent period.

- Recording multiple payments for the same month.

- Recording a partial payment.

- Registering an overpayment.

- Viewing historical rent amounts.

- Cancelling an issue with a reason.

- Searching packages by tenant, tracking number, status, and date.

- Owner and Manager role restrictions.

## 12. Update acceptance criteria

Update or add Given/When/Then criteria for the changed decisions.

### Tenant-history example

Given an active tenant is assigned to an apartment

When the Manager records the tenant’s move-out date

Then the assignment becomes historical, the tenant remains in the database, and the tenant is no longer shown as an active occupant.

### Multiple-payment example

Given a monthly rent period exists with an outstanding balance

When the Manager records a second valid payment for the same rent period

Then both payment records remain stored, the total paid amount is recalculated, and the remaining balance is updated.

### Partial-payment example

Given the expected monthly rent is greater than zero

When the Manager records a payment lower than the expected rent

Then the payment is stored, the rent period is marked Partial, and the remaining balance is displayed.

### Overpayment example

Given the expected monthly rent is 500

When the Manager records a valid payment of 600

Then the payment is stored, the extra 100 is registered as an overpayment, and the system displays the approved overpayment handling result.

### Cancelled-issue example

Given an issue is Open or In Progress

When the authorized Apartment Manager cancels it and enters a reason

Then the issue status becomes Cancelled and the cancellation reason is retained.

### Role example

Given a user is authenticated as Apartment Manager

When the user opens the user-management or backup/restore function

Then the system permits only the actions assigned to the Manager role and denies owner-only actions.

# Part D — Requirement-register work

## 13. Create the updated requirement register

Create or update Requirement_Register.xlsx with these columns:

| Column | Required content |
| --- | --- |
| Requirement ID | FR-001, NFR-001, BR-001, DR-001, or IR-001 |
| Requirement statement | Final approved wording |
| Feature | Apartment, payment, issue, package, security, or other feature |
| Priority | Must Have, Should Have, Could Have, or Future Enhancement |
| Source | Owner, Manager, Business Rule, Technical Constraint, or Change Request |
| Actor | Apartment Owner or Apartment Manager |
| User story | Related US ID |
| Acceptance criterion | Related AC ID |
| Use case | Related UC ID |
| Data entity | Related entity or entities |
| Screen/model reference | To be linked with Person 2’s work |
| Status | Existing, revised, added, or removed |
| Notes | Reason for change |

## 14. Requirement-specific audit

Review the existing requirements as follows:

| Requirement area | Required action |
| --- | --- |
| FR-001 | Keep apartment uniqueness and confirm Owner/Manager permissions. |
| FR-002 | Rewrite rooms as descriptive apartment fields; do not create Room entity. |
| FR-003 | Confirm occupancy statuses and historical-tenant behavior. |
| FR-004 | Add assignment history and move-out behavior. |
| FR-005 | Confirm inactive-apartment restriction. |
| FR-006 | Add historical tenant search behavior if required. |
| FR-007 | Rewrite rent calculation around monthly RentPeriod and historical rent. |
| FR-008 | Add multiple-payment and rent-period relationship. |
| FR-009 | Separate rent-period status from individual payment status if necessary. |
| FR-010 | Define balance calculation including overpayment. |
| FR-011 | Define payment correction and audit behavior. |
| FR-012 | Confirm monthly rent and overpayment report content. |
| FR-013 | Use Apartment Manager as the actor and Package terminology elsewhere. |
| FR-014 | Use only Open, In Progress, Resolved, and Cancelled. |
| FR-015 | Define cancellation and resolution permissions. |
| FR-016 | Confirm issue filtering. |
| FR-017 | Rename Parcel to Package and update fields. |
| FR-018 | Define package pickup confirmation. |
| FR-019 | Rename parcel search to package search. |
| FR-020 | Replace generic Database with Microsoft SQL Server and clarify archive behavior. |
| FR-021 | Define the two roles only. |
| FR-022 | Define Owner and Manager permissions. |
| FR-023 | Define SQL Server backup and restore. |
| FR-024 | Confirm language behavior if still in scope. |
| FR-025 | Define dashboard calculations using final monthly rent and issue states. |

## 15. Update nonfunctional, interface, and data requirements

### Nonfunctional requirements

Update the source and wording of requirements affected by SQL Server and the two-role model:

- NFR-003: authentication applies to Apartment Owner and Apartment Manager.

- NFR-005: permissions apply only to the two roles.

- NFR-008: offline operation must be compatible with the selected local SQL Server deployment.

- NFR-009: Windows and SQL Server environment must be stated consistently.

- NFR-011: ACID transactions must be implemented using Microsoft SQL Server transactions.

- NFR-012: restore must not silently overwrite the active SQL Server database.

- NFR-014: payment corrections, cancelled issues, and administrative actions should be auditable if audit logging remains in scope.

### Interface requirements

Update:

- IR-002: dashboard navigation for Apartment Owner and Apartment Manager only.

- IR-006: Microsoft SQL Server through a controlled data-access layer.

- IR-008: SQL Server backup and restore files.

- IR-009: local devices only; no tenant interface.

- IR-010: no network required for core operations, while documenting how local SQL Server is hosted.

### Data requirements

Update the data section to include at minimum:

- Apartment

- Tenant

- TenantApartmentAssignment

- RentPeriod

- RentConfiguration or historical rent record

- PaymentRecord

- Issue

- Package

- User

- Role

- AuditEvent if approved

Do not add Room as a separate entity.

# Part E — Appendix and document-organization work

## 16. Add the revision history

Add a revision-history table after the title page:

| Version | Date | Author | Change | Status |
| --- | --- | --- | --- | --- |
| 0.1 | [date] | [name] | Initial SRS | Draft |
| 0.2 | [date] | [name] | Reordered existing content | Draft |
| 0.3 | [date] | [name] | Applied baseline decisions | In Review |

Use actual names and dates in the final document.

## 17. Add Appendix A – Glossary

Include definitions for:

- Apartment

- Apartment Manager

- Apartment Owner

- ACID

- AMS

- Archive

- Backup

- CRUD

- Database

- Issue

- Microsoft SQL Server

- Overpayment

- Package

- Partial Payment

- Rent Period

- Restore

- RTM

- SRS

- Tenant History

- UAT

- UML

## 18. Add Appendix C – Issues List

Move the current issues register to Appendix C and revise it so that completed baseline decisions are not still shown as unresolved.

### Remove or close these issues if they correspond to the baseline

- Whether tenants have direct system access.

- Whether Operations Staff is a system role.

- Whether rooms are separate entities.

- Whether historical tenants remain.

- Whether rent supports multiple or partial payments.

- Whether overpayment is recorded.

- Which database technology is selected.

- Basic terminology choices.

### Keep or clarify remaining issues

The following issues may still need decisions:

- Exact Microsoft SQL Server edition and hosting arrangement.

- Exact overpayment handling: credit, next-period application, or separate balance.

- Exact package storage-location validation.

- Backup retention count and destination policy.

- Offline password-reset procedure.

- Payment correction audit behavior.

- Exact maintenance categories.

- Whether issue reopening is permitted after Resolved.

- Exact report list and report filters.

## 19. Update the table of contents and page layout

The current reordered SRS is 31 pages and its table of contents still contains structural problems. Person 1 should:

- Refresh the table of contents.

- Ensure section titles match the actual document.

- Prevent entries from running together, such as the current Functional Requirements and User Stories line.

- Add Appendix A, Appendix B, and Appendix C entries.

- Correct the page footer from “31 Page X of” to a normal format such as “Page X of Y.”

- Remove the blank page after the title page if it is not intentional.

- Ensure the contents page does not list old locations after sections are moved.

- Confirm that tables and figures have readable captions and numbering.

This is a placement and formatting task, not a request to rewrite the project content.

# Part F — Handoff and review with Person 2

## 20. Send Person 2 the final requirements package

After completing the baseline updates, send Person 2:

- Final requirement register.

- Final actor and role list.

- Final maintenance states.

- Final data entity list.

- ERD.

- Data dictionary.

- Monthly rent and payment rules.

- Tenant-history rules.

- Package terminology.

- Updated acceptance criteria.

Person 2 must then align the architecture, screens, navigation, and diagrams with these decisions.

## 21. Receive Person 2’s design package

After Person 2 responds, update the SRS with:

- Architecture component references.

- Screen references.

- Wireframe references.

- Navigation references.

- Integration references.

- Updated diagram references.

Do not change the requirements silently if a design artifact conflicts with the baseline. Record the conflict in the issues list and resolve it jointly.

# Part G — Final Person 1 checklist

## Baseline alignment

- Tenants do not appear as AMS actors or login users.

- Operations Staff is removed as a role.

- Only Apartment Owner and Apartment Manager are system roles.

- Maintenance states are exactly Open, In Progress, Resolved, and Cancelled.

- Microsoft SQL Server is named consistently.

- Rooms are descriptive fields and no Room entity appears in the ERD.

- Previous tenant records remain in the database.

- Tenant movement creates historical assignment information.

- Rent is modeled monthly.

- Due date is defined at the beginning of the month.

- Historical rent values are preserved.

- Multiple payments are supported.

- Partial payments are supported.

- Overpayments are registered and their handling is defined.

- Apartment, Issue, Package, Owner, and Manager terminology is consistent.

## SRS content

- Revision history is present.

- Introduction and Overall Description are correctly placed.

- Functional requirements are grouped by feature.

- User stories and acceptance criteria cover the updated requirements.

- Business rules are complete and linked to requirements.

- Data requirements match the baseline.

- Appendix A contains the glossary.

- Appendix B contains the design models supplied by the team.

- Appendix C contains only unresolved issues.

- Completed baseline decisions are removed from the open-issues list.

## Data-model consistency

- ERD matches the data dictionary.

- ERD contains no Room entity.

- ERD contains tenant history or assignment records.

- ERD contains monthly rent periods.

- ERD contains historical rent values.

- ERD supports multiple payments per rent period.

- ERD supports partial payments.

- ERD supports registered overpayments.

- Users and roles represent only Owner and Manager.

- Package data is named consistently.

## Final integration

- Person 2’s architecture and UI names match the SRS.

- All diagrams use the final actor and state names.

- Screen fields match the data dictionary.

- The table of contents is refreshed.

- Page numbering is corrected.

- No sections are duplicated or misplaced.

- No unresolved contradiction remains between requirements, data, and diagrams.

## 22. Short version of what Person 1 should do next

The next practical sequence is:

- Update the SRS roles and actors.

- Update all tenant-access references.

- Update maintenance states and the Issue data table.

- Replace generic Database wording with Microsoft SQL Server.

- Change rooms from entities to descriptive apartment fields.

- Add tenant-assignment history without a Room entity.

- Add monthly rent periods and historical rent records.

- Define multiple, partial, and overpayment behavior.

- Rename Parcel to Package consistently.

- Update requirements, user stories, and acceptance criteria.

- Create the ERD and data dictionary.

- Close completed issues and retain only unresolved issues.

- Add revision history, glossary, and appendices.

- Refresh the table of contents and correct page formatting.

- Send the final requirements package to Person 2 for design alignment.