7. Master Product Backlog

| Story ID | User Story Statement | Acceptance Criteria | Story Points | Priority | DoR Status | Sprint Assignment |
| --- | --- | --- | --- | --- | --- | --- |
| US-01 | As a property manager, I want a standalone desktop application with an initialized local SQLite database, so that I can run the system completely offline. | • Desktop app launches on Windows 10/11. • SQLite local database file is created locally. • Zero network requests required for core launch. | 5 | Must Have | Ready | Sprint 1 |
| US-02 | As a building manager, I want to add and view residential building units in a digital directory, so that I can replace manual paper records. | • Input unit number, floor, and type. • Units display in a clean table view. • Data persists locally to the SQLite database. | 3 | Must Have | Ready | Sprint 1 |
| US-03 | As an apartment manager, I want to update and view real-time unit occupancy statuses, so that I can track property availability instantly. | • Status dropdown or toggle for each unit. • Real-time visual indicator for vacancy. • Status changes save instantly offline. | 3 | Must Have | Ready | Sprint 1 |
| US-04 | As a building owner, I want to log full and partial rent payments into a digital ledger, so that I can eliminate financial tracking errors. | • Input fields for tenant name, unit number, payment amount, and date. • Support partial payment calculations. • Automatic updating of remaining balance. | 5 | Must Have | Ready | Sprint 2 |
| US-05 | As a property manager, I want to track overdue accounts and generate printable local receipts, so that I can minimize tenant financial disputes. | • System flags accounts past due date. • Receipt generation utility creates a local layout. • Verification of 0% calculation error on balances. | 5 | Must Have | Ready | Sprint 2 |
| US-06 | As an apartment manager, I want to log incoming repair requests with priority levels and unit details, so that maintenance tracking is never paper-based. | • Form to input unit, issue description, and priority. • Request saves to the maintenance table. | 3 | Must Have | Ready | Sprint 2 |
| US-07 | As a building manager, I want to update maintenance repair statuses and record associated costs, so that property upkeep is fully transparent. | • Ability to change request status to Pending, In Progress, or Resolved. • Field to input repair cost. • Status history logs properly. | 3 | Should Have | Ready | Sprint 3 |
| US-08 | As an apartment manager, I want to log incoming packages and courier details in under a minute, so that parcel handling is organized. | • Quick-entry form for tenant name, unit, carrier, and arrival time. • Transaction completed in under 1 minute. | 3 | Should Have | Ready | Sprint 3 |
| US-09 | As a property manager, I want to record tenant package pickup timestamps, so that uncoordinated parcel handoffs and disputes are eliminated. | • One-click button to mark a logged parcel as Picked Up. • System records exact pickup timestamp. | 2 | Should Have | Ready | Sprint 3 |
| US-10 | As a system operator, I want an automated local database backup and restore utility, so that data loss is prevented during sudden app closures. | • Routine backup trigger exports local SQLite file to a safe directory. • Restore option successfully recovers database state. | 5 | Must Have | Ready | Sprint 3 |