7. Burndown Chart Data & Explanation

The Burndown Chart tracks the remaining work (in Story Points) across the 10 working days of Sprint 1.

Sprint 1 Burndown Data

| Sprint Day | Date | Total Story Points | Completed Points | Remaining Story Points | Notes / Work Delivered |
| --- | --- | --- | --- | --- | --- |
| Day 1 | Sept 1, 2026 | 11 | 0 | 11 | Sprint 1 started; tasks assigned on Task Board. |
| Day 2 | Sept 2, 2026 | 11 | 0 | 11 | Ongoing work on Desktop GUI frame (T-1.1). |
| Day 3 | Sept 3, 2026 | 11 | 0 | 11 | SQLite schema design in progress (T-1.2) . |
| Day 4 | Sept 4, 2026 | 11 | 5 | 6 | US-01 Completed (GUI frame, SQLite init, offline check) |
| Day 5 | Sept 5, 2026 | 11 | 0 | 6 | Unit form entry UI completed (T-2.1) |
| Day 6 | Sept 8, 2026 | 11 | 0 | 6 | SQLite insertion logic implemented (T-2.2) |
| Day 7 | Sept 9, 2026 | 11 | 3 | 3 | US-02 Completed (Unit directory display & mapping) . |
| Day 8 | Sept 10, 2026 | 11 | 0 | 3 | Dropdown status UI implemented (T-3.1) . |
| Day 9 | Sept 11, 2026 | 11 | 0 | 3 | Instant status save & indicators completed (T-3.2) . |
| Day 10 | Sept 12, 2026 | 11 | 3 | 0 | US-03 Completed (UI & persistence testing passed). Sprint Goal Achieved ! |