6. Daily Scrum Notes Sample

Below is a representative sample of a Daily Scrum coordination note recorded during Sprint 1 execution :

- Date & Time: September 5, 2026 (Day 5 of Sprint 1)

- Facilitator: Aiham Alhalmi (Scrum Master)

| Team Member | 1. What did you do yesterday? | 2. What will you do today? | 3. Are there any blockers? |
| --- | --- | --- | --- |
| Habib Sabri (Developer) | Completed SQLite schema initialization (T-1.2) and unit entry form UI (T-2.1) . | Implement SQLite unit insertion logic (T-2.2) and occupancy status dropdown (T-3.1) . | None. |
| Mohammed Alsamawi (Product Owner / PM) | Reviewed acceptance criteria for unit mapping (US-02) . | Prepare test scenarios for occupancy persistence testing (T-3.3). | Minor ambiguity regarding room numbering format. Resolution: Confirmed adherence to standard numbering baseline. |
| Aiham Alhalmi (Scrum Master) | Conducted offline launch verification (T-1.3) and checked GitHub repository status. | Monitor Sprint 1 task board, track burndown progress, and assist in documentation . | None. |