5. Lessons Learned (Section 38)

Key project management and technical insights recorded during Sprint 1 execution for long-term project knowledge transfer

| No. | What Happened? (Event / Issue) | Lesson Learned | Future Recommendation |
| --- | --- | --- | --- |
| 1 | External stakeholders requested cloud-based mobile wallet payments during progress discussions | Accepting external network features without formal impact review leads to scope creep and violates project constraints | Enforce formal Change Control (CR) procedures for all feature requests to protect system boundaries |
| 2 | Simultaneous edits on shared documentation files caused GitHub merge conflicts (ISS-001) and lost text | Concurrent edits without pre-edit locking disrupt documentation flow and waste team effort | Require explicit team messaging on WhatsApp prior to editing shared repository files . |
| 3 | Unexpected application closures during local database testing highlighted potential data loss risks | Local SQLite databases require automated backup mechanisms to prevent file corruption during power failures. | Build automated local database backup and restore utilities early in the development lifecycle . |