The selected User Stories were broken down into technical and operational execution tasks, assigned to team members, and tracked against their initial statuses .

| Story ID | User Story Statement | SP | Task ID | Execution Task Description | Assigned Owner | Status |
| --- | --- | --- | --- | --- | --- | --- |
| US-01 | As a property manager, I want a standalone desktop application with an initialized local SQLite database, so that I can run the system completely offline. | 5 | T-1.1 | Design and setup main Windows desktop GUI window frame. | Habib Sabri | Done |
|  |  |  | T-1.2 | Initialize local SQLite database file, tables schema, and connection handlers . | Habib Sabri | Done |
|  |  |  | T-1.3 | Verify zero network requests during launch and conduct offline execution check . | Aiham Alhalmi | Done |
| US-02 | As a building manager, I want to add and view residential building units in a digital directory, so that I can replace manual paper records . | 3 | T-2.1 | Build desktop UI entry form for unit number, floor, and unit type inputs. | Habib Sabri | Done |
|  |  |  | T-2.2 | Implement local SQLite insertion logic for unit registration [1, 10]. | Habib Sabri | Done |
|  |  |  | T-2.3 | Create digital table view UI to display registered building units [1]. | Habib Sabri | Done |
| US-03 | As an apartment manager, I want to update and view real-time unit occupancy statuses, so that I can track property availability instantly. | 3 | T-3.1 | Implement status dropdown selector (Occupied, Vacant, Under Maintenance) . | Habib Sabri | Done |
|  |  |  | T-3.2 | Add visual status indicators and instant local database persistence on change. | Habib Sabri | Done |
|  |  |  | T-3.3 | Perform UI responsiveness, data accuracy, and local state persistence testing . | Mohammed Alsamawi | Done |