1. Sprint Planning

During Sprint Planning, the Scrum Team collaborated to define the scope, capacity, and candidate user stories for the initial delivery cycle [

| Sprint Attribute | Specification / Details |
| --- | --- |
| Sprint Number | Sprint 1 |
| Sprint Duration | 2 Weeks (10 Working Days) |
| Planned Dates | September 1, 2026 – September 14, 2026 [7] |
| Scrum Team | • Mohammed Alsamawi (Product Owner / PM) • Aiham Alhalmi (Scrum Master / Operations Lead) • Habib Sabri (Developer) |
| Team Capacity | 15 Story Points |
| Committed Story Points | 11 Story Points (US-01: 5 SP + US-02: 3 SP + US-03: 3 SP) |
| Selected User Stories | • US-01: Offline Desktop App & Local Database Initialization (5 SP) • US-02: Residential Unit Directory & Mapping (3 SP) • US-03: Real-Time Unit Occupancy Status Tracking (3 SP) |