3. Sprint Retrospective (Section 36)

The Scrum Team inspected its working processes, communication methods, and collaboration tools to identify operational improvements for subsequent iterations

Start – Stop – Continue Analysis

| Start (What should we start doing?) | Stop (What should we stop doing?) | Continue (What should we continue doing?) |
| --- | --- | --- |
| • Enforcing pre-edit messaging on WhatsApp before editing shared project files on GitHub • Synchronously reviewing Acceptance Criteria and DoR checklists before starting story tasks | • Editing shared project files concurrently without prior team coordination on WhatsApp • Starting multiple UI and database tasks simultaneously without clear module ownership | • Conducting daily informal WhatsApp syncs and weekly face-to-face progress reviews • Executing peer code and document reviews before marking technical tasks as complete |

Retrospective Discussion

- What Went Well? The team achieved 100% of committed Story Points (11 SP), maintained 100% offline database execution, and strictly followed lab documentation templates

- What Did Not Go Well? Experienced an initial GitHub merge conflict (ISS-001) when shared documentation files were edited simultaneously without pre-edit locking

- What Should Improve? File locking discipline and pre-commit coordination across team branches