1. Sprint Review Notes (Section 34)

The Sprint Review was conducted at the end of Sprint 1 to inspect the completed product increment and align with stakeholders on future backlog priorities.

| Review Item | Team Details & Outcomes |
| --- | --- |
| Sprint Number | Sprint 1 |
| Sprint Goal | Establish a fully functional, offline desktop application foundation with local SQLite database initialization, residential unit directory mapping, and real-time unit occupancy tracking. |
| Goal Achieved? | Yes — All committed User Stories were completed and satisfied the Definition of Done. |
| Completed Stories | • US-01: Standalone Desktop App & SQLite Database Initialization (5 SP) • US-02: Residential Unit Directory & Mapping (3 SP) • US-03: Real-Time Unit Occupancy Status Tracking (3 SP) |
| Unfinished Stories | None — 100% of planned Sprint 1 scope (11 Story Points) was delivered. |
| Increment Demonstrated | Working Windows desktop application running 100% offline with initialized local SQLite storage, interactive unit registration forms, digital unit directory table, and instant visual occupancy status updates . |
| Stakeholders Present | Eng. Rasheed Aldhaferi (Course Instructor / Sponsor), Representative Building Owners & Managers (Primary End Users), and Full Scrum Team. |
| Main Feedback | Stakeholders validated the offline speed and simplicity, while requesting local PDF maintenance report exports and multi-language UI support |
| Product Backlog Updates | Added CR-002 (Export Maintenance Reports to PDF) and CR-003 (Multi-Language Support) as approved backlog items, while CR-001 (Online Payment Integration) was rejected |
| Next Recommended Focus | Prioritize Rent Calculation & Financial Payment Logging (US-04, US-05) for Sprint 2. |