2. Stakeholder Feedback (Section 35)

Feedback collected during the Sprint Review was evaluated by the Product Owner to determine value, alignment with project constraints, and backlog priority

| Feedback ID | Stakeholder & Requested Input | Decision / Action | Business Justification & Backlog Impact |
| --- | --- | --- | --- |
| FB-01 | Building Owner: "Can tenants pay rent remotely using online mobile wallets (e.g., Jaib) integrated into the system?" [11, 12] | Rejected / Deferred | Reason: Violates the core project boundary of 100% offline execution without internet dependencies . Processed formally under Change Request CR-001 . |
| FB-02 | Building Manager: "Can we export maintenance repair logs to printable PDF files directly from the desktop software?" | Approved / Added | Reason: Delivers high operational value for offline record-keeping while remaining fully compliant with local desktop architecture . Added as CR-002 |
| FB-03 | Building Manager: "Can the application support an Arabic user interface option for local staff who prefer Arabic labels?" | Approved / Added | Reason: Enhances local user adoption and usability without introducing external network dependencies Added as CR-003 |