Apartment Management System

Issue Log

Made By:

Mohammed Alsamawi

Aiham Alhalemi

Habib Sabri

Instructor:

Eng. Rasheed Aldhaferi

| Issue ID | Issue Description | Priority | Owner | Required Action | Status |
| --- | --- | --- | --- | --- | --- |
| ISS-001 | GitHub Merge Conflict: Edits to the shared Scope Statement (WBS 1.2.3) were overwritten during a simultaneous push. | High | Aiham Alhalmi | Restore the lost version from GitHub history and enforce the WhatsApp coordination protocol. | Resolved |
| ISS-002 | Role Ambiguity: Specific technical responsibilities for the DataBase Layer (WBS 1.4.5) are unassigned because Member C is listed as "NA" [2]. | High | Aiham Alhalmi | Formally update the RACI Matrix to assign Habib Sabri as "Responsible" for technical implementation tasks. | Open |
| ISS-003 | Calculation Error: The Rent & Payment Module (WBS 1.4.2) is producing rounding errors for partial payments in local currency. | Medium | Habib Sabri | Review the Python/SQLite logic to ensure decimal precision for financial transactions . | In Progress |
| ISS-004 | Documentation Gap: The System Boundary Definition (WBS 1.2.2) Lacks an explicit rejection of cloud payment services | Medium | Mohammed Alsamawi | Draft a section explicitly rejecting Jaib/E-Wallets integrations as per project constraints . | Resolved |