Apartment Management System

Formal Change Request

Made By:

Mohammed Alsamawi

Aiham Alhalemi

Habib Sabri

Instructor:

Eng. Rasheed Aldhaferi

| Field | Details |
| --- | --- |
| Change Request ID | CR-001 |
| Project Name | Apartment Management System (AMS) |
| Requested By | Building Owner (External Stakeholder) |
| Change Title | Integration of Cloud-Based Online Payments |
| Priority | High |
| Current Situation | The Rent & Payment Module (WBS 1.4.2) is designed strictly for offline cash/receipt logging. |
| Requested Change | Add a feature to allow tenants to pay rent via online wallets or bank APIs. |
| Impact Analysis |  |
| - Scope | Significant Increase. Adds a network layer and external API dependencies. |
| - Schedule | High Risk. Development and testing would add 3+ weeks, endangering the Oct 8 final presentation. [5] |
| - Technical | Violates System Boundaries. The system is mandated to be 100% offline (WBS 1.2.2). |
| Decision | Rejected / Deferred |
| Decision Reason | The request is "Out-of-Scope" and contradicts the core project constraint of zero-internet dependency. |
| Decision Maker | Mohammed Alsamawi & Aiham Alhalmi |