Apartment Management System

Risk Register

Made By:

Mohammed Alsamawi

Aiham Alhalemi

Habib Sabri

Instructor:

Eng. Rasheed Aldhaferi

| Risk ID | Category | Risk Statement (Cause → Event → Impact) | Prob. (1-3) | Impact (1-3) | Rating | Response / Status | Preventive Action (Do Now) | Contingency Plan (Do If Happens) | Risk Owner |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RSK-001 | Technical | Because the system relies on a local database (WBS 1.4.5), a hardware failure may cause Data Base corruption, resulting in total data loss . | 1 | 3 | 3 | Mitigate / Open | Build automated local backup and restore utilities in the software. | Restore the database from the most recent manual backup file. | Habib Sabri |
| RSK-002 | Scope | Because stakeholders may request "Out-of-Scope" features like online payments, there is a risk of scope creep, resulting in missing the Oct 8 deadline. | 2 | 3 | 6 | Avoid / Closed | Finalize the Scope Statement (1.2.3) early and enforce strict boundaries. | Require formal Change Requests and unanimous team approval for any adjustment. | Aiham Alhalmi |
| RSK-003 | Process | Because multiple members edit files, there is a risk of GitHub merge conflicts, resulting in overwritten documentation. | 2 | 2 | 4 | Mitigate / Monitoring | Enforce strict pre-edit coordination on WhatsApp before editing any file. | Use GitHub's version history to manually merge and restore the correct text . | Aiham Alhalmi |
| RSK-004 | Quality | Because the team is new to Agile (WBS 1.6), user stories may be unclear, resulting in implementation rework. | 2 | 2 | 4 | Mitigate / Open | Apply a story-review checklist before finalizing the Product Backlog (1.6.1). | Conduct a synchronous meeting with Member A to clarify requirements. | Mohammed Alsamawi |
| RSK-005 | Team | Because of personal emergencies, a member may become unavailable, resulting in incomplete technical modules (1.4.1–1.4.4) . | 1 | 3 | 3 | Mitigate / Response In progress | Share all draft files on GitHub and monitor weekly progress during meetings. | Reassign urgent technical tasks to available members per the RACI Matrix. | Aiham Alhalmi |
| RSK-006 | Academic | Because of the instructor's schedule, feedback may be delayed, resulting in postponed document finalization. | 2 | 2 | 4 | Escalate | Submit all drafts at least 3 days before the deadline for early review. | Formally escalate the delay to Eng. Rasheed Aldhaferi to request an extension. | Mohammed Alsamawi |