Apartment Management System

Milestone Plan

Made By:

Mohammed Alsamawi

Aiham Alhalmi

Habib Sabri

Instructor:

Eng. Rasheed Aldhaferi

| Milestone ID | Milestone Description | Planned Date | Responsible Owner | Status |
| --- | --- | --- | --- | --- |
| MS-001 | Project Idea & Team Charter Approved | 5 Aug 2026 | Mohammed Alsamawi | Completed |
| MS-002 | Project Charter & Business Case Approved | 5 Aug 2026 | Mohammed Alsamawi | Completed |
| MS-003 | Scope Defined (Stakeholder Register & Scope Statement) | 5 Aug 2026 | Mohammed Alsamawi | Completed |
| MS-004 | Project Planning Completed (WBS, Milestone, RACI) | 5 Aug 2026 | Aiham Alhalmi | In Progress |
| MS-005 | Midterm Portfolio Submission | TBD (Instructor) | Full Team | Not Started |
| MS-006 | Product Backlog Completed | Oct 2026 | Mohammed Alsamawi | Not Started |
| MS-007 | Apartment Management Software (V1.0) Ready | 5 Oct 2026 | Full Team | Not Started |
| MS-008 | Final Project Presentation & Discussion | 8 Oct 2026 | Full Team | Not Started |