Instructor:

Eng. Rasheed Aldhaferi

Made By:

Mohammed Alsamawi

Aiham Alhalmi

Habib Sabri

Apartment Management System

Project Idea Document

| Section | Team Answer |
| --- | --- |
| Project Name | Apartment Management System |
| Project Background | Apartment managers currently oversee residential properties, rent tracking, and maintenance requests using manual paper-based records or simple memory. This decentralized process leads to significant financial tracking errors, high risks of data loss, and tenant disputes resulting from uncoordinated parcel handling. Furthermore, existing digital solutions often fail due to unstable or expensive internet connectivity in the operating environment. |
| Project Objectives | To provide apartment managers and building owners with an accurate, reliable, and localized database solution that functions seamlessly without internet dependencies, ensuring sub-minute transaction efficiency, zero financial reconciliation errors, and complete local data integrity. |
| Product Scope Description | A desktop-based, local-first management application engineered specifically for building managers and property owners. Features include apartment unit mapping and occupancy tracking, local rent calculation and payment logging (PaymentRecord), maintenance request logging (Issue), package arrival and pickup tracking (Parcel), and an embedded offline database with automated local backup utilities. |
| Project Deliverables | Project management governance artifacts (Project Charter, Business Case, Stakeholder Register, Scope Statement, WBS & Dictionary, Milestone Plan, RACI Matrix, Risk Register, Communication Plan, Document Quality Checklist, Issue Log, Change Request & Change Log, Product Backlog & Sprint Plan, Midterm Portfolio, Final Presentation) and technical software artifacts (Standalone Desktop GUI Application, Local SQLite Database, Backup Utility, Executable Installation Package, User Manual). |
| In-Scope Features | 1. Apartment & Occupancy Management (unit mapping, real-time status: Occupied, Vacant, Under Maintenance). 2. Rent & Financial Tracking Module (rent calculation, full/partial payment logging, receipt generation, overdue balances). 3. Maintenance Request Logging Module (repair requests, priority assignment, repair costs, status resolution). 4. Package Receiving & Parcel Module (parcel arrival logging, tenant pickup confirmation in <1 min). 5. Local Offline Database Layer (automated local file backup, zero power-loss corruption). |
| Out-of-Scope Features | 1. Online Payment Gateways (Jaib, OneCash, etc). 2. Cloud Database Synchronization & Multi-Site APIs (remote server hosting and real-time cloud sync). 3. Tenant Mobile Applications (iOS / Android apps - system is built exclusively for Windows desktop managers). 4. Automated SMS / Email Notification Gateways (external messaging APIs like Twilio; replaced by printable local receipts). 5. Multi-Building Enterprise SaaS Architecture (optimized for single building or local manager control). |
| Assumptions | The target operating system is Windows 10/11 with local storage availability. Building managers possess basic computer literacy for desktop UI navigation. All software artifacts and documentation will be maintained on GitHub via 2-lead governance. |
| Constraints | 1. Fixed Academic Schedule: Midterm portfolio submission required by 08 October 2026. 2. Zero Budget: Rely exclusively on open-source libraries (PyQt / .NET / Java + SQLite). 3. Platform Constraint: Windows Desktop GUI target. 4. Scope Constraint: Unanimous team agreement and instructor sign-off required for any scope modifications via formal Change Request forms. |
| Acceptance Criteria | 1. 100% Offline Functional Availability: Core modules execute without active internet connectivity. 2. Data Integrity & Zero Corruption: SQLite database confirms zero record loss or corruption upon sudden power/app closure. 3. UI Operational Efficiency: Rent and parcel logging transactions complete in < 1 minute per entry. 4. Financial Calculation Accuracy: 100% reconciliation match on rent dues, partial payments, and overdue balances. |
| Future Enhancements | Tenant self-service portal, automated SMS payment reminders, QR code scanning for parcel check-in, and multi-building enterprise expansion. |
| Approval / Instructor Notes | Approved baseline document under the supervision of Eng. Rasheed Aldhaferi (Course Instructor/Sponsor), Mohammed Alsamawi (Strategic & Scope Lead), and Aiham Alhalmi (Operations Lead). Scope modifications must follow formal Change Control procedures. |