Instructor:

Eng. Rasheed Aldhaferi

Made By:

Mohammed Alsamawi

Aiham Alhalmi

Habib Sabri

Apartment Management System

Project Charter Document

Project Charter

| Section | Details |
| --- | --- |
| Project Name | Apartment Management System |
| Project Sponsor/ Instructor | Eng. Rasheed Aldhaferi |
| Project Manager | Mohammed Alsamawi, Project Manager |
| Department | BIT |
| Planned Start Date | 15 July 2026 |
| Planned End Date | 8 Oct 2026 |
| Project Status | Proposed |

2. Project Background

| Item | Description |
| --- | --- |
| Business Context | Apartments Managers currently oversee residential properties, rent tracking, and Maintenance requests using manual paper-based records or simple memory. |
| Current Situation | Manual record-keeping leads to tracking errors, incomplete or lost maintenance history, and potential disputes. Furthermore, existing digital solutions often fail due to unstable and expensive internet connectivity. |
| Reason for Project | The System is needed to provide apartment managers and building owners with an accurate, reliable, and localized database solution that functions seamlessly without internet dependencies |

3. Problem Statement

| Problem Area | Description |
| --- | --- |
| Main Problem | Apartment managers currently rely on manual paper records and memorization to track rent payment, units availability, and issues requests. This decentralized process leads to significant financial tracking errors, high risks of data loss ,and tenants disputes resulting from uncoordinated parcel handling and delayed issues response. |
| Business Impact | Lack of rent history or possible loss if available, untracked tenant packages leading to tenant dissatisfaction, delayed maintenance responses, and potential financial leakage. |
| Consequence if Not Addressed | Operational inefficiency, Data vulnerability, and loss of property owner trust |

4. Project Objectives

| Objective No. | Objective | Target / Measurement |
| --- | --- | --- |
| 1 | Develop and deliver a functional standalone desktop system | Portal live by 8 Oct |
| 2 | Ensure 100% offline operational capability | All core modules (PaymentRecord, Issue, Parcel) operate seamlessly using a local database without active internet |
| 3 | Digitize and centralize core property operations | 100% of PaymentRecord transactions, Apartment statuses, maintenance logs, and Parcel logs captured digitally |

5. High-Level Scope

| Scope Category | Included / Excluded | Description |
| --- | --- | --- |
| Rent Tracking Module | Included | Record, update, and monitor rent payments, partial payments, and overdue accounts. |
| Unit Management | Included | Real-time tracking of unit statuses (occupied, vacant, under maintenance). |
| Package Management | Included | Logging incoming tenant packages and tracking tenant pick-ups. |
| Maintenance Logging | Included | Logging incoming repair requests, status updates, and completed maintenance actions. |
| Offline Local Database | Included | Implementation of a fast, local SQLite/SQL database for standalone desktop execution. |
| Cloud Payment Gateways | Excluded | Online Wallets payments, Exchangers(الصرافين), and direct bank integrations are excluded from the initial release. |
| Tenant Mobile App | Excluded | Dedicated mobile application for tenants is excluded; software is designed for desktop property managers. |

6. Main Deliverables

| Deliverable No. | Deliverable | Description | Owner | Expected Completion |
| --- | --- | --- | --- | --- |
| 1 | Project Idea & Team Charter | Initial project proposal, ground rules, and responsibilities. | Mohammed Alsamawi | 5 Aug 2026 |
| 2 | Project Charter & Scope Statement | Formal project authorization, objectives, high level scope, and boundaries. | Mohammed Alsamawi | 5 Aug 2026 |
| 3 | Business Case & WBS | Financial/operational justification and work breakdown structure. | Mohammed Alsamawi | 5 Aug 2026 |
| 4 | Governance Package | Milestone Plan, RACI Matrix, Communication Plan, and Risk Register. | Aiham Alhalmi | 5 Aug 2026 |
| 5 | Change & Issue Management System | Issue Log, Change Request forms, and Change Log. | Aiham Alhalmi | 5 Aug 2026 |
| 6 | Apartment Management Software | Fully functional software system with offline database integration. | Full Team | 5 Oct 2026 |

7. Stakeholders

| Stakeholder Name / Group | Role | Responsibility / Interest |
| --- | --- | --- |
| Eng. Rasheed Aldhaferi | Course Instructor | Evaluates project methodology, approves major deliverables, and provides governance guidance. |
| Mohammed Alsamawi | Project Manager / Product Owner | Leads strategic direction, scope management, WBS decomposition, and overall execution. |
| Aiham Alhalmi | Operations Lead / Scrum Master | Planning, Risk and governance |
| Habib Sabri | Team Member | NA |
| Building Managers & Owners | End Users | Utilize the offline desktop system to manage units, rent, maintenance, and packages efficiently. |

8. Assumptions

| Assumption No. | Assumption | Impact if False |
| --- | --- | --- |
| 1 | All team members actively collaborate via WhatsApp daily and attend weekly face-to-face meetings. | Delays in decision-making and misaligned technical implementation. |
| 2 | GitHub repository version control rules are strictly followed before file edits. | Merge conflicts, overwritten work, and lost documentation versions. |
| 3 | Local desktop hardware with SQLite support is available for deployment. | Inability to run or test the local database application. |
| 4 | Target Building mangers possess basic computer skills | Increased need for complex user interface design and extra training time |

9. Constraints

| Constraint No. | Constraint | Description |
| --- | --- | --- |
| 2 | Timeline | All project deliverables must be completed before 8 Oct 2026. |
| 3 | Technical | System must operate completely offline using a local database solution. |
| 4 | Resource | Development and project management are restricted to the 3 internal team members. |
| 5 | Tooling | GitHub must be used as the sole central repository for source code and document version control. |

10. Initial Risks

| Risk No. | Risk | Probability | Impact | Initial Mitigation / Response |
| --- | --- | --- | --- | --- |
| 1 | GitHub merge conflicts or accidental document overwrites | Medium | Medium | Enforce strict pre-edit coordination on WhatsApp before editing any repository files. |
| 2 | Local database corruption or data loss | Low | High | Build automated SQLite local backup and restore utilities in the software. |
| 3 | Scope creep beyond academic timeframe | Medium | High | Require formal Change Requests and unanimous team approval for any scope adjustment. |
| 4 | Schedule delaying due to conflicting commits | Meduim | Medium | conduct daily WhatsApp updates and weekly face-to-face reviews. |

11. Success Criteria

| Success Criterion No. | Success Criteria | Measurement Method |
| --- | --- | --- |
| 1 | 100% Offline Operational capability. | All core functions execute successfully without an internet connection. |
| 2 | Zero Local Data corruption | Data integrity tests confirm zero record loss or data corruption during database transactions restarts |
| 3 | Rent Collection & Tracking accuracy | 100% of recorded rent payments, partial payments, and overdue balances without manual spreadsheet cross-checkings errors. |
| 4 | User Usability | End uses can log incoming tenants packages and record rent transactions in under 1 minutes per entry during user acceptance testing |

12. Project Approval

| Approver Name | Role / Title | Approval Responsibility | Signature | Date |
| --- | --- | --- | --- | --- |
| Eng. Rasheed Aldhaferi | Instructor/ Project sponsor | Sponsor & Course approval | __________________ | __________ |
| Mohammed Alsamawi | Project Manager/ Product Owner | Strategic & Scope approval | __________________ | __________ |
| Aiham Alhalemi | Operational Lead/ Scrum Master | Governance &Control Approval | __________________ | __________ |
| Habib Sabri | Team Member | NA |  |  |

Approval Statement

Statement

By signing this project charter, the approving stakeholders confirm that the project is authorized to proceed. The project manager is authorized to coordinate project activities, assign approved resources, manage risks, and report progress according to the agreed project governance process.